Week 1 Lead: Joshua Lyons
https://github.com/bethel-school-of-technology/istaff-backend/projects/1
Week 2 Lead: Joshua R.
https://github.com/bethel-school-of-technology/istaff-backend/projects/1

Done well:
-very on top of everything
-worked together
-communicated progress
-communicated issues
-overcame issues

Done poorly:
-Sarah was sick and did nothing but read the teams progress, and attended very few meetings.

Shout-outs:
all of them...they basically created the whole app this week.

Team learning:
how to keep moving when one person is out sick

individual learning:
re-learned React...its been a while.

Week 3 Lead: Will Stafford

https://github.com/bethel-school-of-technology/istaff-backend/projects/1

Done well:
-very on top of everything
-worked together
-communicated progress
-communicated issues
-overcame issues

Done poorly:
-Sarah – had to catch up on the code
-tried many things to get a button to push to backend
-github not cooroperating with my computer...still cannot push to github and have tried many different ways including downloading github desktop. Still not working.

Shout-outs:
all of them...they basically created the whole app this week.

Team learning:
Will is a detailed leader and great communicater

individual learning:
re-learned React...its been a while. Found several different ways to push code to Github...none of them are working so I’m going to try to push my mobile book to my personal github page...see where the disconnect is with the team code.

Week 4 Lead: Will Stafford

Done well:
-very on top of everything
-worked together
-communicated progress
-communicated issues
-overcame issues

Done poorly:
-meetings went longer than a scrum meeting – we need to do the scrum then work on any issues.

Shout-outs:
all of them...they truly are amazing guys,

Team learning:
-look at the code you already have, your answers may already be there

Individual learning:
keep up to date on the code even if you are sick...playing catch up doesn’t work, and its really fustrating.

Week 5 Lead: Sarah
I think its my turn. :) I’m excited to feel like I’ve done something positive for our team.

https://github.com/bethel-school-of-technology/istaff-backend/projects/1